|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Trail Area (#)** | **Trail Segment** | **Length of segment (miles) Report** | **Phase of Development** | **To Do:** | **Implementation Strategy** | **GIS mileage (Sara)** | **Existing Mileage** | **Rec Mapper?** | **DEC UMP Name** |
| **1** | Corinth Park and Beach to Proposed Takeout | 5.5 | Planning | Long-term development of trail route connecting towns of Corinth and Hadley would require committed/intensive effort by local citizens | Work with Town of Lake Luzerne to construct a takeout at the proposed site (required for segment of trail to be feasible). | 5.4 | Alt A – 5.4 miles of waterway; Alt C – 5.5 mile on-road trail, just needs signage |  |  |
| **2** | Proposed Takeout to Bear Slides Trailhead | 9.6 | Partially complete as an on-road experience | Large tracts have infrastructure in place to accommodate trail users | To move trail off-road along River Road onto dedicated path (amend the LG Wild Forest UMP): trail would need to avoid agricultural areas.  Require signage to designate trail and installation of road cross markers where needed. | 7.7 (0.3) | 5.57 | Bear Slides Trail has mileage of 0.42; FW trail shows 0.98 | Lake George Wild Forest |
| **3A)** | Bear Slides Trailhead to Hickory Hill Ski Area | 8.7 | Partially complete | Sections between state lands and along Katts Corner Road will require negotiations with 1 to 3 landowners to make connections necessary for a safe, unimpeded trail corridor | Gaining local support for acquiring recreation easements on private lands critical to success of corridor (necessary to achieve access to lands in Pack Forest and to South, North). | 7.3 | 21.31 |  | Lake George Wild Forest |
| **3B)** | Hickory Hill Area to Hudson River Nature Trails | 2.35 | Conceptual | Land ownership is limited to public entities and a single private owner who has stated a willingness to discuss and allow project | Amending LG Wild Forest UMP. | 3.8 | 22.76 | Hudson River Nature Trails | Lake George Wild Forest |
| **3C)** | Hudson River Nature Trails to Potter Brook Road | 9.12 | Partially complete | Require extensive administration development by Warren County DOT and possibly utilize State and Federal Transportation Grant funding streams | Bridge spanning Schroon River to connect FWHT to southern communities (long span suspension bridge similar to West Stony Creek in Silver Lake Wilderness would be ideal). | 7.3 (0.4) | 18.65 | Hudson River Nature Trails |  |
| **4** | Potter Brook Road to Riparius Bridge | 7.42 | Partially complete | Recreation easements with private landowners (2)  Requires construction of new trail on southern large parcel of private land by Washburn Eddy | Public recreation easements on 2 land parcels surrounded by State Land by Washburn Eddy.  Amending LG Wild Forest UMP to include trails on state lands in corridor. | 7.7 | 4.37 |  | Lake George Wild Forest |
| **5** | Riparius Bridge to Johnsburg Town Hall | 7.7 | Existing |  |  | 7.9 | 8.76 |  |  |
| **6** | Johnsburg Town Hall to Moxham Mountain Trailhead (Option A: River Road Extension; Option B: Route 28N Moxham Trailhead) | Option A) 8.7 | Partially complete | Private land easement required for trail from end of River Road to the State Lands in Minerva | File permit with NYSDOT to use right of way of 28N.  Trail easements through private property.  Section through state land; work with DEC to amend UMP. | 6.1 | 6.06 | Moxham Mountain? – not in WC | Vanderwhacker Mountain Wild Forest |
|  |  | Option B) 5.4 | Partially complete | Less desirable (along 28N) |  |  | 5.4 |  | Vanderwhacker Mountain Wild Forest |
| **7A)** | Moxham Trailhead to North Woods Club Road | 4.5  7.9 | Partially complete | 2 stream crossings | Inclusion of Hudson Gorge UMP.  Work with DEC to develop amendment for existing and under development UMP. | 6.8 | 0.6 |  | Vanderwhacker Mountain Wild Forest |
| **7B)** | North Words Club Road to Huntley Pond and the Blue Ledges Trailhead | 4.1 | Existing |  |  | 4.3 | 4.3 |  | Vanderwhacker Mountain Wild Forest; bordering Hudson Gorge Wilderness |
| **7C)** | Huntley Pond and the Blue Ledges Trailhead to Polaris Club Bridge | 9.4 | Conceptual | Limiting impact on wilderness or Primitive Area |  | 11.1 (0.6) | 2.6 |  | Hudson Gorge Wilderness |
| **8A)** | Polaris Club Road Bridge to State Route 28N | 9.25 | Existing | Allow connection to Indian Lake when bridge is built across Cedar River |  | 6.1 | 4.9 |  | Blue Mountain Wild Forest |
| **8B)** | State Route 28N to Great Camp Santanoni | 4.7 | Existing |  |  | 7.3 | 5.9 |  | Vanderwhacker Mountain Wild Forest; Lake Harris Campground; border of High Peaks Wilderness |
| **8C)** | Great Camp Santanoni to Santanoni Range Trailhead | 9 | Partially complete | Land  ownership/classification in process of being converted to NYS Lands | Amending and including trail development in 3 applicable state land UMP’s.  Work with DEC to develop amendment and additions for existing and under development UMP’s. | 9.5 | 8.5 |  | High Peaks Wilderness |
| **Total Mileage** |  | 99.6 |  |  |  | 100.04 |  |  |  |